## Slide 1
StorNext 5
QA Overview
Lynn Wasson
January 17, 2014

## Slide 2
Notes: We are making the presentation sessions available to a small group of team members via WebEx.
The main purpose of the presentations is to record the sessions for future use.
If you are attending a WebEx session, please keep your questions relevant to the purpose of the meeting, support of MySQL in SN 4.3.
If you do have questions and feedback about things outside the main focus you can either send them by email or give them to the presenters outside the class.

## Slide 3: Warnings
Standard Text From Neil

## Slide 4: StorNext Quality
New behaviors for increased quality
  Test /Dev meetings to flush out feature and area testing
  Larger more complex configurations
  Developed metrics to provide additional focus on
    Bug activity
    Test case execution
  Added staffing to focus on areas of change
Quality Improvement is a cross-functional effort

## Slide 5: Wiki Site and Site Information
SN 5 Wiki
http://dxwiki.quantum.com/dxwiki/StorNext_Parker
QA information centralized
  Test plans/report
  Bug Queries
  High-level metrics

## Slide 6: Test Processes / Documentation
Test Planning
  Requirements-based test approach (PRD)
  Test Strategy Doc
  Test Plan
  Project Test Case Execution Rate
Test Status
  Weekly detailed Test Report to Engineering
  Weekly status to StorNext Core Team
  Weekly Test Case and Bug Metrics
  Traceability Matrix on wiki (TRM)
  Final Test Report
Bug Dispositions
  Bi-weekly bug scrubs (StorNext & Platform)
  Bug queries, reports, verifications

## Slide 7: Details about test schedule and effort
Test Areas
  What was tested
    Larger more complex configurations
      Testing with multiple features / functions running concurrently
      More complex replication / deduplication policies
    New features
    Targeted regression testing
    Testing at PPO
  What was not tested
    Windows MDC
    MAS Agent
    Partial XSan and FX
  Lattus compatibility testing with 3.3.1 was completed on 1/9
Test Schedule & Resources
  Duration 22 calendar weeks (7/2 – 12/13 )
  Effort 221 person days (12 testers)

## Slide 8: Test Automation
Investment in automation provides high returns
  40% increase in test suites
  Significant increase in machine hours
Metrics from the last SN5 run:
  173 Test Suites Executed
  98% Pass Rate
  685.7 Machine hours for a single run
Tests run continuously against all 40 release branches
  SN 3.5.0 through SN 5
VMWare capacity expected to double in the next year

## Slide 9: Other Interesting Automation Metrics
Specific Counts
  722,714 StorNext nodes have been deployed
  1,255,309 SCSI LUNs have been created
    Totaling 7825 petabytes of provisioned StorNext space
  20,363 tape libraries provisioned
  7,322,414 commands executed
Customer Data Testing
  Conversion in SN 5 has been tested 5042 times against several dozen different customer file systems
  Metadump restore has been tested 1634 times against customer file systems
Code Coverage
  28% Functional code coverage
  22% Conditional coverage

## Slide 10: SN 5 Bugs
Total Product Defects
  878 Opened
Total Bugs Fixed
  787 Verified
  Breakout
    SNFS 368
    TSM 120
    Docs 115
    GUI 70
    Install 23
    MSM 11
    Misc. 80

## Slide 11: SN 5 Manual Test Metrics
1923 Manual Test Cases Executed
  1544 Passed
  24 Failed
  355 Deferred